AI Mathematics Copilot(tm)

Product Gap Analysis & Development Roadmap

Document Number: ACETS-MATH-ROADMAP-001

Version: 1.0   |   Date: July 2026

Parent Product: AI STEM Copilot(tm)   |   Business Unit: AI STEM Copilot(tm)

Classification: Confidential -- Internal Product Strategy

# 1. Executive Summary

This document provides a comprehensive assessment of the AI Mathematics Copilot(tm) current development state, a module-by-module gap analysis against the approved product specification (ACETS-MATH-001), and a phased development roadmap covering Phases 2 through 10.

The AI Mathematics Copilot(tm) is not a homework helper or calculator. It is an AI Mathematics Teaching Experience Platform built around nine product pillars and twelve intelligence modules. Phase 1 (Foundation) has been successfully completed and deployed. Nine additional phases are required to complete the full product vision.

| COMPLETED Phase 1 Foundation | PARTIAL 3 of 12 Modules | NOT STARTED 9 of 12 Modules | 9 PHASES TO GO Phases 2 to 10 |
| --- | --- | --- | --- |

# 2. Phase 1 -- Foundation (Completed)

Phase 1 delivered a fully functional, deployed AI Mathematics Copilot(tm). The following summarizes everything built and working in production.

## 2.1 Infrastructure & Architecture

Monorepo: Next.js 14 App Router frontend + FastAPI backend

PostgreSQL database with async SQLAlchemy ORM and Alembic migrations

JWT-based authentication with role-based access control

Multi-AI model routing: OpenAI (GPT-4o, GPT-4o-mini, GPT-4-turbo) + Anthropic (Claude Sonnet 4, Haiku 4, Opus 4, Claude 3.5 Sonnet)

Dark premium UI with CSS custom properties, glass-morphism, KaTeX LaTeX rendering

Deployed: Vercel (frontend) + Railway (backend)

Export: Markdown, Word (.doc), and PDF via browser print window

## 2.2 Application Pages

| Page | Features Built | Status |
| --- | --- | --- |
| Authentication | Register, login, JWT, auto-logout on 401 | Complete |
| Dashboard | Quick actions, recent sessions, subject tags, stat summary | Complete |
| AI Math Solver | Subject, level, sublevel, curriculum, style, model selector, LaTeX output, Save, Export | Complete |
| Topic Explorer | Topic input, subject, level, sublevel, curriculum, example count, model selector, Save, Export | Complete |
| Practice Problems | Subject, topic, level, difficulty, curriculum, count, model selector, collapsible solutions, Save, Export | Complete |
| My Progress | 4 stat cards, 7-day heatmap, subject breakdown, History tab, Saved tab (view/unsave/delete) | Complete |

## 2.3 Curriculum Standards

General Mathematics

WAEC

Cambridge IGCSE / AS & A-Level

IB

AP (College Board)

GCSE (UK)

SAT / ACT

ABET Engineering Mathematics

TVET Applied Mathematics

## 2.4 Backend API Endpoints

POST /auth/register, /auth/login, GET /auth/me

POST /math/solve -- AI step-by-step solver

POST /math/explore -- Topic explanation generator

POST /math/practice -- Practice problem generator

GET /math/history -- Session history with filters

GET /math/progress -- Progress analytics aggregation

GET /math/subjects -- Subject catalog

PATCH /math/sessions/{id} -- Save or unsave session

DELETE /math/sessions/{id} -- Delete session permanently

## 2.5 Database Models

User (id, email, hashed_password, full_name, role, level, created_at)

MathSession (id, user_id, session_type, subject, level, model_name, input_text, output_text, prompt_tokens, completion_tokens, duration_ms, is_saved, saved_title, extra JSONB, created_at)

UserTopicProgress (id, user_id, subject, topic, problems_solved, mastery_score, last_practiced)

# 3. Module-by-Module Gap Analysis

The following table maps all 12 product architecture modules against the current implementation. Green items are completed; red items are pending.

| # | Module | Status | Completed | Pending / Missing |
| --- | --- | --- | --- | --- |
| M1 | Curriculum Intelligence(tm) | PARTIAL | + 9 curriculum standards in prompts + Curriculum selector on all 3 modes + Level + sublevel system | o Curriculum browsing & topic map page o Per-curriculum topic coverage matrix o Curriculum coverage reporting o Middle school through university catalog |
| M2 | Learning Objective Intelligence(tm) | NOT STARTED | -- | o Bloom's Taxonomy integration (Remember to Create) o Per-topic learning objectives generator o Competency mapping per curriculum o Assessment criteria generation |
| M3 | Diagnostic Intelligence(tm) | NOT STARTED | -- | o Pre-lesson readiness quiz engine o Knowledge gap detection o Misconception identifier o Readiness score (0-100) calculation o Personalized learning pathway generator |
| M4 | Prerequisite Intelligence(tm) | NOT STARTED | -- | o Auto-check prerequisites before teaching o Prerequisite gap alerts in Explore & Theory o Topic prerequisite map per subject o Remediation pathway suggestions |
| M5 | Theory Intelligence(tm) | NOT STARTED | -- | o Dedicated /theory page + POST /math/theory o Historical background generator o Formal definitions with LaTeX o Step-by-step derivation engine o Formal proof generator o Assumptions and limitations section o Multi-level output: Beginner to University |
| M6 | Visualization Intelligence(tm) | NOT STARTED | -- | o Auto-generate 2D/3D function graphs o Interactive coordinate systems o Geometric constructions (GeoGebra) o Trig unit circle and wave diagrams o Statistical charts: histogram, box plot, scatter o SVG export of diagrams |
| M7 | Simulation Intelligence(tm) | NOT STARTED | -- | o Interactive function explorer with sliders o Calculus: tangent animation, Riemann sum o Probability: Monte Carlo Pi, CLT demo o Linear algebra: vector transformation visualizer o Simulation library page organized by subject |
| M8 | Mathematical Reasoning Intelligence(tm) | PARTIAL | + Step-by-step solutions in Solve mode + Solution style selector + Common mistakes section | o Proof strategy engine o Multiple solution methods side-by-side o Symbolic reasoning with logic explanations o Misconception correction module |
| M9 | Application & Real-World Intelligence(tm) | PARTIAL | + Common Applications in Explore prompt + Real-world context available in all modes | o Dedicated /apply page with industry selector o Engineering application generator o AI/ML application connector o Career pathway explorer o Industry project bank (50+ projects) |
| M10 | Assessment Intelligence(tm) | PARTIAL | + Practice Problems with collapsible solutions + Difficulty levels: Easy/Medium/Hard/Expert + UserTopicProgress model tracks problems_solved | o Formal timed quiz engine o Bloom's taxonomy-aligned questions o Adaptive difficulty from performance history o Assessment history tab |
| M11 | Competency Intelligence(tm) | PARTIAL | + UserTopicProgress with mastery_score field + problems_solved counter per topic | o Competency dashboard with radar charts o Mastery level visualization per topic o Competency progression tracking o Per-student gap report |
| M12 | Analytics & Enterprise Intelligence(tm) | PARTIAL | + My Progress page: stats, heatmap, subject breakdown + Session streak tracking | o Teacher class dashboard o Institution admin dashboard o Curriculum coverage reporting o Enterprise SSO o Department and team management |

# 4. Nine Product Pillars Assessment

The platform is organized around nine enduring pillars. The table below assesses current coverage of each pillar.

| # | Pillar | Status | Gap Summary |
| --- | --- | --- | --- |
| 1 | Curriculum Intelligence(tm) | PARTIAL | Curriculum selectors built. Missing: curriculum browsing page, topic maps, coverage reporting, accreditation evidence. |
| 2 | Adaptive Mathematics Intelligence(tm) | NOT STARTED | No diagnostic quiz, prerequisite checking, readiness scoring, or personalized pathway generation exists. |
| 3 | Theory Intelligence(tm) | NOT STARTED | No dedicated theory engine. Explore covers overviews but not derivations, proofs, or theorem libraries. |
| 4 | Visualization Intelligence(tm) | NOT STARTED | Zero visualization capability. No graphs, constructions, coordinate diagrams, or interactive plots of any kind. |
| 5 | Experiential Mathematics Intelligence(tm) | NOT STARTED | No simulations, slider interactivity, virtual labs, AR/VR hooks, digital twins, or project-based learning. |
| 6 | Mathematical Reasoning Intelligence(tm) | PARTIAL | Step-by-step solutions built. Missing: multiple methods, proof strategies, symbolic reasoning explanations. |
| 7 | Competency Intelligence(tm) | PARTIAL | DB model exists. Missing: competency dashboard, mastery visualization, progression tracking, gap reports. |
| 8 | Application & Career Intelligence(tm) | PARTIAL | Applications in Explore prompt. Missing: dedicated Apply page, career pathways, industry projects. |
| 9 | Enterprise Intelligence(tm) | NOT STARTED | No institution management, teacher dashboards, cohort analytics, SSO, or governance tooling. |

# 5. Development Roadmap -- Phases 2 to 10

The following nine phases complete the AI Mathematics Copilot(tm) vision. Each phase is self-contained and deployable. Ordered by learner impact, technical dependency, and complexity.

Phase 2  Theory Intelligence(tm)

Timing: Weeks 1-3     Modules: Module 5 + Module 2 (partial)

Add a dedicated Theory Lesson mode generating rigorous mathematical foundations: historical context, definitions, derivations, proofs, theorems, and multi-level explanations. This is the strongest product differentiator from any homework helper.

### Phase 2 Deliverables

| Component | Backend / API | Frontend / UI |
| --- | --- | --- |
| Theory Lesson Generator | New POST /math/theory endpoint. Prompt generates: historical background, intuition, formal definition, derivation, proof, formula, assumptions, limitations, common mistakes, summary. Supports multi-level output (Beginner to University). | New /theory page: topic input, subject, level, Theory Level selector, curriculum selector, AI model selector. LaTeX rendered output with Save and Export. |
| Learning Objectives Block | New POST /math/objectives: returns learning objectives tagged with Bloom's taxonomy levels (Remember, Understand, Apply, Analyze, Evaluate, Create). | LearningObjectives component at top of Theory and Explore output. Each objective shows a colored Bloom's level badge. |
| Prerequisite Checker | Update TheoryRequest: AI returns prerequisite_topics JSON list, stored in session extra JSONB. | PrerequisiteChips component renders before content. Clicking a chip opens Explore mode for that prerequisite. |
| Enhanced Explore Prompt | Update EXPLORE_PROMPT to include: Definitions, Theorem statements, Formula derivations, Proof sketches, Historical note. | Explore output renders additional sections with appropriate heading hierarchy. |
| Sidebar + Dashboard Update | Add theory to SessionType enum. Update history and progress endpoints to include theory sessions. | Add Theory Lesson to sidebar nav. Add Theory card to Dashboard. Update Progress page to show theory session type badge. |

### Phase 2 Database Changes

Add SessionType.theory enum value to session.py

MathSession.extra JSONB: store prerequisites[], objectives[], bloom_levels[]

Phase 3  Visualization Intelligence(tm)

Timing: Weeks 4-7     Modules: Module 6

Automatically generate mathematical visualizations embedded in Solve, Explore, Theory, and Practice outputs. Every concept gains a visual representation -- graphs, constructions, diagrams, statistical charts.

### Phase 3 Technology Stack

Primary graphing: Plotly.js via react-plotly.js -- interactive 2D/3D graphs

Geometric constructions: GeoGebra Embed API (free, iframe-based)

Custom diagrams: D3.js -- coordinate systems, vector diagrams, custom SVGs

Backend fallback: Python matplotlib to base64 PNG for static diagrams

### Phase 3 Deliverables

| Component | Backend / API | Frontend / UI |
| --- | --- | --- |
| AI Visualization Planner | All AI prompts updated to return visualization_hints JSON field: {type, expression, parameters, range}. Stored in session extra JSONB. | VizRenderer component reads visualization_hints and renders the appropriate Plotly/GeoGebra/D3 component inline with math output. |
| Function Graph Component | No backend -- client-side Plotly.js. | FunctionGraph: interactive 2D chart from expression string. Zoom, pan, hover. Covers algebra functions, calculus curves, trig waves. |
| Geometry Viewer | No backend needed. | GeoGebraEmbed: embeds GeoGebra in iframe. Auto-generates GeoGebra commands from AI description. Used for geometry and trigonometry topics. |
| Statistics Chart Component | No backend -- client-side Plotly. | StatsChart: histogram, box plot, scatter plot, normal distribution curve. Used in statistics and probability sessions. |
| 3D Surface Plotter | No backend -- client-side Plotly 3D. | Surface3D: renders z=f(x,y) surfaces with rotation and zoom. Used in multivariable calculus and linear algebra. |
| Visualization Gallery Tab | No backend. | Visualizations tab on Explore and Theory pages collects all diagrams for the topic, each labeled and exportable as PNG. |

Phase 4  Diagnostic & Adaptive Intelligence(tm)

Timing: Weeks 8-11     Modules: Module 3 + Module 4

Before a learner begins exploring a topic, AI diagnoses readiness, detects prerequisite gaps, identifies misconceptions, and generates a personalized learning pathway. This transforms the platform from a tool into an adaptive tutor.

### Phase 4 Deliverables

| Component | Backend / API | Frontend / UI |
| --- | --- | --- |
| Diagnostic Quiz Engine | New POST /math/diagnostic: generates 5-question diagnostic quiz (MCQ + short-answer) as JSON with correct answers and prerequisite tags. | DiagnosticQuiz component shown before Explore/Theory content loads. Instant feedback and Readiness Score (0-100) with color coding. |
| Readiness Score System | POST /math/readiness-score: computes mastery per prerequisite, returns readiness_score, gap_topics[], strong_topics[], recommended_path[]. | ReadinessCard: score dial (Red < 50, Amber 50-75, Green > 75). Prerequisite gaps as clickable chips. Recommended learning path shown. |
| Prerequisite Topic Map | GET /math/prerequisite-map: returns directed graph of topic prerequisites per subject. | PrerequisiteMap page: D3.js force-directed graph. Mastered=green, gap=red, current=cyan. Clicking opens Explore for that topic. |
| Personalized Learning Path | POST /math/learning-path: given user_id + target_topic + level, computes ordered study path from UserTopicProgress gaps. | LearningPath widget on Dashboard: next recommended topics with mastery bars. |
| Adaptive Practice Mode | Update PracticeRequest: adaptive=true flag. Backend queries UserTopicProgress to adjust difficulty accordingly. | Practice page: Adaptive Mode toggle. Difficulty auto-adjusts from performance history. |

### Phase 4 Database Changes

New table: diagnostic_sessions (id, user_id, topic, subject, level, quiz_json, responses_json, readiness_score, gap_topics JSONB, created_at)

Update UserTopicProgress: add readiness_score, last_diagnostic_at, gap_topics JSONB

Phase 5  Simulation Intelligence(tm)

Timing: Weeks 12-15     Modules: Module 7

Add interactive mathematical simulations with real-time parameter controls. Users manipulate sliders and watch mathematical behavior change dynamically. This is the highest-impact experiential learning feature.

### Phase 5 Deliverables

| Component | Backend / API | Frontend / UI |
| --- | --- | --- |
| Function Explorer Simulator | GET /math/simulations/{topic}: returns simulation config (parameters, ranges, expression). | FunctionExplorer (/simulate/functions): Plotly chart + sliders for quadratic, sine wave, exponential, polynomial. Real-time re-render on slider change. |
| Calculus Simulator | Simulation configs served from endpoint. | CalculusSimulator: (1) Tangent line animator. (2) Riemann Sum with partition count slider. (3) Derivative explorer showing f(x) and f'(x) simultaneously. |
| Statistics & Probability Simulator | Server-side numpy for large Monte Carlo simulations. | ProbabilitySimulator: Monte Carlo Pi, Central Limit Theorem demo, Normal distribution with mean/SD sliders and area calculator. |
| Linear Algebra Simulator | Matrix operations via client-side math.js. | LinearAlgebraSimulator: 2D vector transformation visualizer. Input transformation matrix, drag basis vectors, watch transformation apply. |
| Simulation Library Page | Static simulation catalog config. | New /simulate page: grid of simulation cards by subject. Each card shows preview thumbnail, topic, difficulty, and Launch button. |
| Simulation Embed in Content | AI prompt returns simulation_key hint field. | Launch Simulation button appears inline in Explore/Theory output when AI suggests a simulation. Opens in modal without leaving the page. |

Phase 6  Real-World Application & Career Intelligence(tm)

Timing: Weeks 16-18     Modules: Module 9 + Career Intelligence

Connect every mathematical concept to real industries, engineering, AI/ML, medicine, and finance. Answers the learner's most important question: where is this actually used?

### Phase 6 Deliverables

| Component | Backend / API | Frontend / UI |
| --- | --- | --- |
| Real-World Applications Generator | POST /math/applications: given topic + industry_context, returns application examples from engineering, AI, medicine, finance, science with worked problems. | New /apply page: topic input + industry selector (Engineering, AI/ML, Medicine, Finance, Physics, Economics). Application cards with domain icons and example problems. |
| Engineering Applications Module | Engineering-specific prompt variant. | Engineering tab: how calculus drives vehicle dynamics, how linear algebra powers computer graphics, how DEs model circuits. |
| AI & Machine Learning Connection | AI-specific application prompt variant. | AI/ML tab: gradient descent uses calculus, neural networks use linear algebra, Bayesian inference uses probability. Each connection shown visually. |
| Industry Project Bank | New table: application_projects. Pre-loaded with 50+ real-world mini-projects. | Projects section: browse by topic and industry. Each project: background, mathematical tasks, worked example, rubric. |
| Career Pathway Explorer | Static career-topic mapping config. | New /careers page: career cards showing required math topics with mastery bars and estimated time to proficiency. Links to learning paths. |

Phase 7  Assessment Intelligence(tm) & Competency Tracking

Timing: Weeks 19-23     Modules: Module 2 + Module 10 + Module 11

Build a formal assessment engine with timed quizzes, Bloom's taxonomy-aligned tests, competency scoring, mastery tracking, and a full competency analytics dashboard. Required for institutional customers.

### Phase 7 Deliverables

| Component | Backend / API | Frontend / UI |
| --- | --- | --- |
| Formal Quiz Engine | POST /math/quiz: generates timed quiz as JSON. POST /math/quiz/{id}/submit: scores responses, updates UserTopicProgress. | New /quiz page: countdown timer, MCQ + short-answer + true/false, auto-submit on timeout, instant per-question feedback. |
| Bloom's Taxonomy Alignment | Quiz generation prompt maps each question to a Bloom's level. | Quiz results show per-Bloom's-level breakdown: which cognitive levels (Remember through Create) are strong vs. weak. |
| Competency Dashboard | GET /math/competency: aggregates UserTopicProgress into competency matrix. | New /competency page: radar charts per subject, mastery bars per topic, Bloom's taxonomy wheel, recommended topics to strengthen. |
| Mastery Progression System | Thresholds: 0=Not Started, 1-39=Beginner, 40-69=Developing, 70-89=Proficient, 90-100=Mastered. Auto-updated on session completion. | Mastery badges on topic cards throughout the app. Progress bars in Progress and Competency pages. Level-up animation. |
| Assessment History | New table: quiz_sessions with score, bloom_breakdown JSONB, duration_ms. | Assessments tab in Progress page: past quizzes with scores, Bloom's breakdown chart, date, and duration. |
| Teacher Assessment Builder | POST /math/teacher/quiz: teacher role creates custom quiz from topic bank. | New /teacher/quiz-builder: drag-and-drop question builder, topic bank browser, Bloom's level selectors, preview and publish. |

Phase 8  AI Teaching Experience(tm) -- Full Lesson Orchestration

Timing: Weeks 24-29     Modules: All Modules Integrated

Orchestrate the complete mathematics teaching experience as a single cohesive lesson flow: Curriculum to Learning Objectives to Diagnostic to Theory to Visualizations to Demonstrations to Simulations to Applications to Assessment to Competency Analytics.

### Phase 8 Deliverables

| Component | Backend / API | Frontend / UI |
| --- | --- | --- |
| Lesson Orchestrator Engine | POST /math/lesson: orchestrates all modules in sequence for a topic. Returns unified lesson_plan JSON referencing each sub-module output. | New /lesson page: step-by-step navigator with sidebar showing all stages. Completed stages checkmarked. Resume from last stage. |
| Lesson Plan Generator (Teacher Mode) | POST /math/lesson-plan: generates printable lesson plan with timing, objectives, activities, assessment questions, differentiation strategies. | New /teacher/lesson-plan: downloadable lesson plan. Export to Word and PDF. Includes demonstration instructions and discussion questions. |
| Demonstration Intelligence | POST /math/demonstration: generates structured demonstration guide for classroom experiment or hands-on activity. | Demonstrations tab in lesson view: teacher and student activity cards. Materials list, step-by-step instructions, expected observations. |
| Lesson Library | GET /math/lessons: indexed list of available lessons by subject, topic, curriculum. | New /lessons page: browse and filter lessons. Shows completion status and estimated duration. |
| Student vs. Teacher Mode | Extend user roles: student + teacher + admin. | Sidebar adapts to role. Teacher shows: Lesson Plans, Quiz Builder, My Classes. Student sees learning-focused navigation. |
| Lesson Progress Tracker | New table: lesson_progress (id, user_id, lesson_id, stage, completed_at, time_spent_ms). | Lesson completion percentage in My Progress. Time spent per stage tracked for analytics. |

Phase 9  Enterprise Intelligence(tm)

Timing: Weeks 30-36     Modules: Module 12 (full) + Enterprise Pillars

Build institution-level management: multi-tenant organizations, class management, teacher dashboards, student monitoring, curriculum coverage reporting, accreditation evidence, and SSO.

### Phase 9 Deliverables

| Component | Backend / API | Frontend / UI |
| --- | --- | --- |
| Organization / Institution Model | New tables: organizations, organization_members. Full multi-tenant data isolation. | New /admin/organization: institution profile, member management, subscription management. Email-based invite flow. |
| Class Management | New tables: classes, class_memberships. | New /teacher/classes: create classes, add students, assign lessons and quizzes, track completion rates. |
| Teacher Analytics Dashboard | GET /teacher/analytics: aggregates student performance by class. | New /teacher/analytics: class heatmap, struggling student alerts, topic strength/weakness breakdown. |
| Institution Admin Dashboard | GET /admin/analytics: institution-level KPIs. | New /admin/dashboard: KPI cards, curriculum coverage matrix, teacher activity, student progression funnel. |
| Curriculum Coverage Reporting | GET /admin/curriculum-coverage: maps sessions to curriculum standards, calculates % coverage per topic. | Coverage report with export to PDF and Excel. Taught vs. untaught topics for accreditation submissions. |
| SSO Integration | OAuth2/SAML2 SSO (Google Workspace, Microsoft Azure AD). | SSO login button on login page. Admin SSO configuration page with IdP setup wizard. |

Phase 10  Experiential Intelligence(tm) -- Digital Twins, AR & Real Data

Timing: Weeks 37-44     Modules: Module 7 (advanced) + Digital Twin + AR

The apex of the platform: immersive real-world mathematical experiences. Digital twins of engineering systems, WebAR geometric explorations, real-data mathematics with live datasets, and an AI Mentor conversational mode.

### Phase 10 Deliverables

| Component | Backend / API | Frontend / UI |
| --- | --- | --- |
| Mathematics Digital Twin(tm) | Pre-built digital twin scene configs: bridge load (calculus), circuit (DEs), data center thermal (PDEs). | New /digital-twins page: gallery built in Three.js via react-three/fiber. Interactive parameters tied to mathematical variables. |
| Advanced 3D Visualizations | Three.js scene configs. | 3D graphing: surfaces z=f(x,y), parametric curves, vector fields, complex number planes. Pan, rotate, zoom. |
| Project-Based Learning Bank | New table: projects with steps_json and rubric_json. Pre-loaded with 50+ projects. | New /projects page: browse by subject and industry. Real data sets, mathematical tasks, worked examples, AI feedback on submissions. |
| AR Geometry (Web AR) | No backend. WebXR API on compatible browsers. | AR Geometry viewer: 3D solids overlaid in AR. Explore cross-sections, rotations, surface areas on a real surface. |
| Real Data Mathematics | Public data APIs: World Bank, FRED, NASA, WHO. | Real Data Explorer: load actual datasets and apply mathematical models (regression, exponentials, statistics) to real numbers. |
| AI Mentor Mode | Multi-turn chat session type. AI adapts to learner's responses. | New /mentor page: Socratic dialogue mode. AI guides discovery through questions rather than giving direct answers. |

# 6. Implementation Priority Matrix

Summary of each phase by learner impact, technical complexity, strategic value, and the reasoning behind the recommended sequence.

| Phase | Focus | Learner Impact | Tech Complexity | Strategic Value | Why This Order |
| --- | --- | --- | --- | --- | --- |
| 1 | Foundation (Done) | High | Medium | Critical | Platform cannot exist without it. |
| 2 | Theory Intelligence(tm) | High | Low | Critical | Biggest differentiator. Pure AI -- no new infrastructure needed. |
| 3 | Visualization | High | Medium | High | Math without visuals is incomplete. Plotly makes this fast. |
| 4 | Diagnostics & Adaptive | High | Medium | Critical | Transforms platform from tool to tutor. |
| 5 | Simulations | High | Medium+ | High | Highest wow-factor. Makes abstract concepts tangible. |
| 6 | Applications & Careers | High | Low | High | Answers 'why does this matter?' -- critical for motivation. |
| 7 | Assessment & Competency | High | Medium | Critical | Enables measurable outcomes. Required for institutional sales. |
| 8 | Full Lesson Orchestration | High | High | Critical | Unifies all phases into a complete teaching experience. |
| 9 | Enterprise Intelligence(tm) | Medium | High | Critical | Required for institutional contracts and B2B revenue. |
| 10 | Digital Twins & AR | High | Very High | High | Apex experience. Highest investment. Sets platform apart globally. |

# 7. Immediate Next Steps -- Phase 2 Implementation Plan

Phase 2 (Theory Intelligence(tm)) is the recommended immediate next phase. It requires no new infrastructure, no new npm packages, and no database schema changes beyond a single enum addition. Completable in 2-3 development weeks with maximum differentiation impact.

## 7.1 Backend Tasks (Phase 2)

Add SessionType.theory enum value to backend/app/models/session.py

Write THEORY_SYSTEM and THEORY_PROMPT templates in backend/app/routers/math.py

Add TheoryRequest Pydantic schema: topic, subject, level, sublevel, theory_level, curriculum, model_name, max_tokens

Add POST /math/theory endpoint using identical AI execution pattern as /math/solve

Add POST /math/objectives endpoint returning Bloom's taxonomy learning objectives

Update apps/math-copilot/src/lib/api.ts: add theory() and objectives() to mathApi

## 7.2 Frontend Tasks (Phase 2)

Create apps/math-copilot/src/app/(app)/theory/page.tsx

Add form fields: Topic input, Subject, Level, Theory Level (Beginner/Intermediate/Advanced/University), Curriculum, AI Model

Render output with MathOutput component + Save button + Export dropdown (MD/Word/PDF)

Create LearningObjectives component: Bloom's levels as color-coded badges

Create PrerequisiteChips component: clickable chips linking to /explore?topic=...

Add Theory Lesson to Sidebar navigation

Add Theory Lesson card to Dashboard quick actions grid

Update Progress page TYPE_CFG and TYPE_ICONS to handle theory session type

## 7.3 Theory Intelligence(tm) Prompt Sections

The Theory prompt must instruct the AI to generate all twelve sections listed below. This is the core IP of Phase 2.

| Section | Content the AI Must Generate |
| --- | --- |
| Historical Background | Who discovered this? When? What problem were they solving? (2-4 sentences in plain language) |
| Intuition & Motivation | Why does this concept exist? What problem does it solve? Plain English before any formulas. |
| Formal Definition | Precise mathematical definition with full LaTeX notation and all notation conventions. |
| Fundamental Principles | Core ideas and axioms underlying this concept. What must be true for this to work? |
| Mathematical Derivation | Step-by-step derivation showing exactly where the formula comes from. Zero skipped steps. |
| Proof | Formal proof of the main theorem. Labeled Beginner or Advanced as appropriate. |
| Key Formulas & Theorems | Summary table: formula name, conditions of use, LaTeX notation. At least 3-5 entries. |
| Assumptions & Limitations | Under what conditions does this break down? What assumptions are implicitly being made? |
| Common Mistakes | Top 2-3 errors students make. Each: what they do wrong and why it is incorrect. |
| Worked Examples | 2-4 examples at increasing difficulty, each with complete step-by-step solutions in LaTeX. |
| Visual Intuition | Describe how to visualize this concept geometrically or graphically. |
| Summary | One-paragraph synthesis: what should the learner now understand that they did not before? |

# 8. Technology Additions by Phase

New libraries and services introduced phase by phase. All compatible with the existing Next.js 14 + FastAPI + PostgreSQL + Railway + Vercel stack.

| Phase | Focus | Frontend Libraries Added | Backend / Services Added |
| --- | --- | --- | --- |
| 2 | Theory Intelligence(tm) | None -- uses existing MathOutput component | None -- new endpoints in math.py only |
| 3 | Visualization | react-plotly.js, d3, GeoGebra iframe API | matplotlib, pillow (static fallback), numpy |
| 4 | Diagnostics & Adaptive | None new | None new -- new DB tables and endpoints only |
| 5 | Simulations | mathjs (expression evaluation), react-plotly.js (already added) | numpy, scipy (Monte Carlo computations) |
| 6 | Applications & Careers | None new | Optional: newsapi client for news feed |
| 7 | Assessment & Competency | recharts (in monorepo), react-timer-hook (quiz countdown) | None new |
| 8 | Full Lesson Orchestration | framer-motion (stage animations) | New DB tables only: lesson_progress, lessons |
| 9 | Enterprise | tanstack react-table (admin grids) | python-saml (SSO), celery + redis (report jobs) |
| 10 | Digital Twins & AR | three.js, react-three/fiber, react-three/drei, WebXR API (browser native) | World Bank, FRED, NASA, WHO public data APIs |

AI Mathematics Copilot(tm)  |  Product Gap Analysis & Roadmap  |  ACETS-MATH-ROADMAP-001  |  Version 1.0  |  July 2026  |  AI STEM Copilot(tm) Business Unit  |  Confidential

Appendix 1: The four layers of Experiential Mathematics Intelligence™

Layer 1 — Virtual Math Lab (buildable now, browser-only)
Prebuilt interactive environments: pendulum, projectile motion, RC circuit, predator-prey system, heat diffusion. User adjusts physical parameters (mass, charge, temperature), and the mathematical relationship emerges. AI explains what the user just discovered. This is the highest-value, lowest-complexity layer.

Layer 2 — Guided Discovery Projects (buildable now)
Multi-step missions with a narrative. Example: "You're a structural engineer. A bridge is oscillating. Step 1: model the resonance frequency. Step 2: adjust damping. Step 3: verify the structure survives." Each step has an input, a mathematical task, and AI feedback. The user builds a project portfolio they can save and export.

Layer 3 — Digital Twin Sandbox (buildable, moderate complexity)
The user defines a real system (a building, a circuit, a chemical reactor) by entering its parameters. The AI builds a live mathematical model of it — a digital twin — that they can stress-test. This overlaps with Simulation but adds the "it represents a real specific thing you defined" layer.

Layer 4 — AR/VR Hooks (buildable as export, full XR requires native)
Realistically in a web app, this means WebXR via Three.js or A-Frame — works in Chrome on Quest/mobile with a compatible device. We can build a "View in AR" export button that sends the current simulation into a WebXR scene. Full native AR/VR would require a React Native or Unity companion app.

Appendix

Phase 10 Gap Analysis — Experiential Intelligence™

✅ Built (partial credit only)

| Component | What exists | What's missing |
| --- | --- | --- |
| Digital Twin™ | City Traffic sim (simple math, animated bars, sliders) | Three.js / react-three-fiber scenes; bridge/circuit/thermal backend configs; actual physics-based models |
| Project-Based Learning | Pandemic Modeller (SIR, SVG chart) + 5 locked cards | Backend projects table; 50+ seeded projects with steps_json + rubric_json; AI feedback endpoint; real datasets |
| AR Geometry | Canvas wireframe viewer (cube/tetra/octahedron, Euler's formula) | Actual WebXR API (camera overlay on real surface); device detection; cross-section tools |
| Advanced 3D Visualizations | /visualize endpoint exists, Tasks #28–30 still pending | Surface z=f(x,y) renderer; parametric curves; vector fields; complex planes — none built yet |

❌ Not started (0%)

| Component | What's needed |
| --- | --- |
| Real Data Mathematics | Backend proxy endpoints for World Bank, FRED, NASA, WHO APIs; /data-explorer page; live dataset loader; regression/stats math applied to real numbers |
| AI Mentor Mode | Backend mentor SessionType + multi-turn conversation storage; POST /math/mentor; /mentor page with Socratic dialogue (AI asks questions instead of giving answers) |

Priority build order

The two fully missing features are the biggest gaps. After those, the most impactful partial completions to finish are Advanced 3D Visualizations (Tasks #28–30 already scoped) and the Projects backend.

Suggested next 6 tasks:

- AI Mentor Mode — backend endpoint + /mentor page (highest differentiator, fully missing)

- Real Data Mathematics — backend data proxies + /data-explorer page (fully missing)

- Tasks #28–30 — Surface3D / VizRenderer components (already scoped, long overdue)

- Projects backend — projects table + 50 seeded projects + AI feedback endpoint

- Digital Twin 3D — Three.js bridge/circuit/thermal scenes via react-three-fiber

- WebXR AR — proper camera-overlay AR for the geometry explorer

Want me to start with AI Mentor Mode (#1) now?

Let me cross-reference the task list against those 6 items precisely:All 4 of the first items are fully shipped. Let me give you an honest status:

✅ 1. AI Mentor Mode — Complete. mentor.py (322 lines backend), /mentor page (474 lines). Multi-turn Socratic dialogue, SVG diagram rendering, Claude/GPT/Gemini model switching.

✅ 2. Real Data Mathematics — Complete. data.py (731 lines), /data-explorer page (654 lines). World Bank, IMF, Open-Meteo, NASA POWER, WHO GHO — all five sources live with Plotly charts and AI analysis.

✅ 3. VizRenderer / Surface3D — Complete. All four viz components built and wired into Explore + Theory pages.

✅ 4. Projects backend — Complete. projects.py (314 lines), /projects page (614 lines). 50 seeded projects, AI feedback endpoint, live catalog.

⚠️ 5. Digital Twin 3D — Functionally done but not Three.js. The current /digital-twin page runs a real macroscopic traffic flow model (LWR-inspired math, sigmoid efficiency curve, live canvas animation) with full Pro gate. What's missing is additional scenario types: right now it's traffic-only. Bridge stress, power grid load, and climate system models aren't there yet.

⚠️ 6. WebXR AR — Functionally done but not true camera overlay. The /ar-lab has real 3D projection math (vertices, edge rendering, rotation) for 8 polyhedra — it IS 3D geometry in the browser. What's missing is the WebXR Device API to overlay the geometry on the device camera feed.

What's genuinely left to build (not in those 6 tasks):

| # | Item | Status | Priority |
| --- | --- | --- | --- |
| A | Saved outputs page — view/search past sessions | Missing | High |
| B | Password reset flow | Missing | High |
| C | Digital Twin — add 2 more scenarios (power grid, supply chain) | Partial | Medium |
| D | WebXR camera overlay for AR Lab | Missing | Medium |
| E | Export session to PDF/Word | Missing | Medium |
| F | Parent/Teacher dashboard for Pre-K learners | Missing | Medium |
| G | Google / GitHub OAuth | Missing | Low |
| H | Multi-model selector on frontend (currently backend-only) | Missing | Low |
| I | Mobile layout audit | Missing | Low |

Highest-value next build: A (saved outputs page) — it's promised in the Pro tier feature list but there's no /saved route or UI to browse past sessions. B (password reset) is a table-stakes auth feature. Which do you want to tackle next?

Appendix

The modal is working perfectly! For the AR/VR Lab, any of these will work:

Best options right now:

- Meta Quest 3 — best value for WebXR, ~$500. Works wirelessly via browser, no PC needed. Most widely supported.

- Meta Quest 3S — budget version ~$300, slightly lower resolution but same WebXR support.

- Apple Vision Pro — premium option (~$3,500), supports WebXR via Safari. Best display quality.

- HoloLens 2 — enterprise/education device (~$3,500), true AR (see-through mixed reality). Good for the math overlay scenarios.

For a math education platform, the Meta Quest 3 is the practical recommendation — affordable, widely available, browser-based WebXR works without installing anything, and it handles the immersive VR math experiences well.

Without a headset, the AR Camera mode (the one that opens your device camera) works on any modern phone or laptop with a camera — no headset required. That's what the "Launch AR Camera" button does.

Appendix Digital-Twin

Great question — and worth thinking through carefully because "photorealistic + mathematically reactive" is actually a hard constraint to satisfy simultaneously. Here's an honest breakdown:

The Core Tension

True photorealism and real-time mathematical reactivity pull in opposite directions. Photorealistic renders (ray tracing, volumetric lighting, subsurface scattering) are expensive to generate. Real-time reactivity needs sub-100ms refresh. Every approach trades one off against the other.

Four Viable Approaches

1. CSS/Canvas Layer Compositing (Feasible now, semi-photorealistic) Use real stock photography as a static backdrop, then composite SVG/canvas overlays that respond to simulation values. Traffic gets an aerial road photo with animated car sprites whose density matches ρ; the road tints from green → red as congestion rises. A blur + heat shimmer CSS filter intensifies with temperature in the Chemical reactor. This is achievable in the current stack, updates every frame, and looks convincing with good art direction. Realism ceiling is moderate — the scene "reads" as physical but isn't truly rendered.

2. AI Image Generation on Slider Stop (Feasible, highest realism, latency cost) Debounce slider changes by ~1.5s, then call DALL-E 3 or Stable Diffusion with a prompt that encodes simulation state (e.g., "aerial view of urban highway at 80% vehicle density, gridlock, red brake lights, photorealistic"). Show a loading shimmer, then swap in the generated image. Quality is genuinely photorealistic. The problems: ~3-6s latency per change, API cost per call, and the model doesn't "know" your exact equations — you're translating math to natural language and back. Good for showcase moments (press "Generate Scene" button), not continuous sliders.

3. Three.js / WebGL Procedural Scenes (High effort, real-time, good realism) Each simulator gets a 3D scene built in Three.js with PBR materials, lighting, and dynamic geometry that responds to simulation values. A spring-mass system actually shows a 3D mass oscillating on a spring. A CSTR reactor shows fluid color changing with conversion X. This is genuinely the strongest approach — fully real-time, mathematically accurate, visually rich — but it's 15 separate 3D scenes at significant engineering effort. Realistic timeline: 2-3 weeks if pursued seriously.

4. Pre-rendered Sprite Sheet / Video Interpolation (Medium effort, photorealistic, limited parameter space) Pre-generate 20-50 photorealistic frames at evenly spaced parameter values, store as WebP images or a video, then use CSS cross-fade() or canvas interpolation to blend between frames as sliders move. Looks excellent, fully photorealistic, no latency. The constraint: only works for 1-2 slider parameters per scene (combinatorial explosion otherwise), and requires an initial render pass in Blender/Unreal/Midjourney.

Honest Recommendation

For your timeline and the existing codebase, I'd suggest a two-tier approach:

- Tier 1 (build now): Canvas + CSS layer compositing for all 15 simulators. Each scene gets a photographic or high-quality illustrated background image, with reactive canvas overlays that directly mirror the math — density gradients, color temperature shifts, deformation overlays, particle density. This can be wired to the existing slider state today.

- Tier 2 (deferred): An "AI Snapshot" button per simulator that calls an image generation API with the current simulation state encoded in the prompt, then overlays the generated image in a lightbox. This gives moments of true photorealism tied to the math without committing to real-time generation.

The Three.js route is worth doing for 2-3 hero simulators (traffic, aerospace, civil/structural are the most visually compelling in 3D) rather than all 15.

Want me to prototype Tier 1 — canvas layer compositing — starting with the Traffic simulator as a proof of concept?

The Tier 1 canvas build is done and TypeScript compiles clean (exit 0). Here's what landed:

15 physical scene canvases now render above each simulator's bar chart, all reactive to sliders and animated with tick:

- Traffic — top-down road view, 3 lanes, deterministic cars moving at lane speed, green→amber→red congestion overlay, traffic signal

- Power Grid — sky/ground, rotating wind turbines (count scales with renewable %), solar panels, city silhouette with windows, power lines with catenary sag, red flash on high blackout risk

- Supply Chain — warehouse interior with perspective floor, 4 shelf units filling with blue crates based on inventory level, truck at dock, flashing warning beacon on stockout risk >15%

- Mechanical — wall with hatch marks, spring (zigzag), dashpot (cylinder+piston), mass block oscillating in real time driven by the physics bars

- Electrical — PCB grid background, glowing RLC circuit schematic, animated current particle tracing the loop, Q factor readout

- Electronic — MOSFET cross-section (p-substrate, N+ source/drain, gate oxide, metal), inversion channel forms and glows green in saturation, current arrows appear when on

- Chemical — CSTR reactor vessel, fluid color transitions from blue (X=0) to green (X=100%), rising bubbles, live temperature gauge with cursor

- Civil — sky/ground, simply-supported beam deflects downward based on load/span, pin+roller supports, load arrow, color shifts green→red with safety factor

- Quantum — Bloch sphere projection, state vector arrow, |0⟩/|1⟩ bar chart on right, all update with θ and φ sliders

- Biotech — bioreactor vessel, cells as particles (count = biomass X), spinning stirrer, feed flow pipe, flashing WASHOUT alert

- Nanotech — array of 10 quantum dots sized 1–10 nm, each glowing in its Brus-computed emission color, selected dot highlighted, spectrum bar at bottom with wavelength cursor

- Health — body silhouette, bloodstream glow decaying with tick-driven PK time, C(t) curve with MIC dashed line and moving dot

- Aerospace — star field, Earth with continents, elliptical orbit path, satellite with solar panels moving along orbit, trail particles

- Defense — night landscape with hills, dashed parabolic arc, animated projectile with orange trail, explosion on impact

- Mathematics — cobweb diagram, parabola y=rx(1−x), animated trajectory advancing with tick, red=chaos / green=stable

Next up — what would you like to do?

The two remaining roadmap items are:

A) Task #92 — Multi-model selector (currently marked in_progress): Add a model picker (GPT-4o, Claude Sonnet, Gemini Pro, etc.) to all AI execution pages — Solve, Explore, Practice, Theory, Scenario, Mentor.

B) Task #93 — Mobile layout audit: Responsive fixes across all pages.

C) Deploy first — push digital twin + all recent changes to Vercel/Railway so you can see the physical scenes live.

Which would you like to tackle?